Part 7: Risks & Mitigation Steps

Myntra Wishlist Conversion Suite — Why the Solution Might Fail & Comprehensive Mitigation Plans

Company: Myntra (Fashion E-Commerce) | Role: Product Manager (Growth)
Document Scope: Failure Modes, Risk Analysis & Engineering/UX Mitigations

---------------------------------------------------------------------------

# 1. Executive Overview & Risk Framework

Every product-led growth intervention carries inherent failure risks. For the Myntra Wishlist Conversion Engine, which operates under a strict 100% Zero-Discount Constraint, failure can occur at the technical, behavioral, analytical, or data trust level.

This document systematically identifies the 5 primary failure modes of our MVP solution and outlines concrete engineering, UX, and algorithmic mitigation plans to guarantee conversion lift without degrading user experience.

# 2. Detailed Failure Modes & Mitigation Plans

⚠️ Risk 1: Technical & Latency Drag (Real-Time API Slowdown) [Severity: High (During Peak Sale Events like EORS)]

• Failure Mechanism: Real-time LLM rescoring calls or fetching body-matched buyer photos on every wishlist/cart change could exceed latency budgets (>1.5s), causing app lag, wishlist drawer freeze, and checkout drop-offs.

• Mitigation Strategy: Instant Heuristic Fallback & CDN Edge Caching. Pre-compute 60-day price floor sparklines and pre-cache buyer photo reels at CDN edge. If an API rescoring call exceeds 1.5 seconds, immediately fall back to cached static brand fit ratings — checkout never waits on the AI model.

⚠️ Risk 2: Engagement Risk & Nudge Fatigue (Over-Prompting) [Severity: Medium-High]

• Failure Mechanism: Repeatedly surfacing FitConfidence popups or buyer photo reels every time a user opens their wishlist leads to prompt fatigue, causing users to dismiss overlays without reading or mute notifications altogether.

• Mitigation Strategy: Threshold-Gated Relevance (50% Bar) + Frequency Capping. Only surface FitConfidence nudges if relevance clears 50% and fit confidence is >=85%. Cap overlay nudges to maximum 1 per category per week, and provide a 1-tap 'Mute Category Nudges' control.

⚠️ Risk 3: Data Quality & Trust Risk (Biased / Low-Quality Buyer Photos) [Severity: High Impact on Return Rates]

• Failure Mechanism: User-uploaded buyer photos contain poor lighting, incorrect height/weight tags, or unverified returns, giving inaccurate fit expectations and increasing post-purchase return/exchange rates (>0.5% guardrail rise).

• Mitigation Strategy: Automated AI Vision Moderation + Verified Purchase Filter. Require a verified purchase badge before photos enter candidate pool. Use computer vision moderation to filter low-quality/NSFW images, and automatically purge photos from buyers who subsequently returned the item for sizing issues.

⚠️ Risk 4: Analytical Risk & Stale Negative Feedback (Conflicting Signals) [Severity: Medium]

• Failure Mechanism: A user dismisses an occasion folder suggestion or marks a Kurti recommendation 'Irrelevant', but later their wardrobe needs change. A rigid suppression rule permanently blocks future suggestions for that active category.

• Mitigation Strategy: Exponential Signal Decay Model. Decay negative feedback weights exponentially over a 14-day window. If the user's wishlist contents shift toward that occasion (e.g., adding 3 new festive items), recalculate relevance and re-enable suggestions.

⚠️ Risk 5: Behavioral Resistance to Zero-Discount Constraint [Severity: High]

• Failure Mechanism: Deeply entrenched 'discount-seeking' shoppers ignore non-monetary trust levers (FitConfidence ratings, 60-day price sparklines) and continue waiting for unannounced promo codes or price drops.

• Mitigation Strategy: Zero-Discount Price Transparency & Free Shipping Threshold Bundling. Reframe value from monetary price cuts to price floor proof (confirming current price is at 60-day historical low) and threshold bundling (showing how adding a ₹199 wishlisted item saves a ₹99 delivery fee), proving immediate monetary value without discounting brand margins.

## Part 7 Risk & Mitigation Summary Matrix

| Risk Dimension | Failure Trigger | Root Cause | Actionable Mitigation |
| --- | --- | --- | --- |
| Technical Latency | AI Rescoring >1.5s during EORS sale | Heavy LLM load under 50k req/sec | Instant Heuristic Fallback & CDN Edge Caching |
| Nudge Fatigue | Users dismissing popups repeatedly | Over-prompting on wishlist open | 50% Relevance Threshold & 1 nudge/week Cap |
| Buyer Photo Bias | Return rate rising >0.5% | Inaccurate height/weight buyer photos | Verified Purchase Filter & Return Purge |
| Conflicting Signals | Stale 'Irrelevant' tag blocking recommendations | Rigid permanent suppression rules | 14-Day Exponential Signal Decay Model |
| Discount Resistance | Users waiting for price drops endlessly | Discount-seeking shopping habits | 60-Day Price Floor Sparkline & Shipping Bundler |